## Slide 1: PNA E-commerce Platform Proposal
Alec Wasserfall

## Slide 2: Introduction
Notes: PNA, a renowned provider of stationery products, is seeking to establish its online presence through an e-commerce platform.
This proposal outlines the plan to develop and launch an efficient, user-friendly website that will enable PNA to reach a wider customer base and enhance its sales channels.

## Slide 3: Needs/Problem
Online Platform
Digital Market
Notes: Despite being a well-established brand in physical retail, PNA lacks an efficient platform to cater to the growing demand for convenient shopping experiences.
The absence of a propper e-commerce website restricts PNA's ability to tap into the digital market and compete effectively with online stationery retailers.

## Slide 4: Content
Develop Website
Enhance customer experience
Increase revenue
Establish PNA
Notes: Develop a fully functional e-commerce website for PNA, offering a wide range of stationery products.
Enhance customer experience through intuitive navigation, secure transactions, and personalized recommendations.
Increase sales revenue by attracting new customers and retaining existing ones through online promotions and discounts.
Establish PNA as a leading player in the online stationery market, leveraging its reputation and product quality.

## Slide 5: Procedures/Scope of Work
Market Research
Secure payment gateways
Inventory Management system
Training and support
Notes: Conduct market research to identify customer preferences and competitor strategies.
Design and develop a responsive website with user-friendly interfaces and seamless checkout processes.
Integrate secure payment gateways and implement robust security measures to protect customer data.
Create an inventory management system to track stock levels and facilitate timely restocking.
Implement analytics tools to monitor website performance, analyze user behavior, and optimize marketing strategies.
Provide training and support to PNA staff for managing the e-commerce platform efficiently.

## Slide 6: Timetable
Market Research and Analysis: 1 month
Website Design and Development: 3 months
Testing and Quality Assurance: 1 month
Launch and Marketing Campaign: 1 month
Post-launch Monitoring and Optimization: Ongoing
Notes: Market Research and Analysis: 1 month
Website Design and Development: 3 months
Testing and Quality Assurance: 1 month
Launch and Marketing Campaign: 1 month
Post-launch Monitoring and Optimization: Ongoing

## Slide 7: Budget
Website development and design
Payment gateway integration
Marketing and advertising
Staff training
Maintenance and support
Notes: The estimated budget for this project is R1 500 000, covering expenses such as:
Website development and design
Payment gateway integration
Marketing and advertising
Staff training
Maintenance and support

## Slide 8: Key Personnel
Project Manager
Web Developer
Marketing Specialist
IT Support
Notes: Project Manager: Responsible for overseeing the entire project, managing timelines, and ensuring deliverables meet quality standards.
Web Developer/Designer: Tasked with creating a visually appealing and functional website that aligns with PNA's brand identity.
Marketing Specialist: In charge of developing and executing promotional strategies to drive traffic and sales to the e-commerce platform.
IT Support: Provides technical assistance and troubleshooting for any issues related to website functionality or security.

## Slide 9: User Manual

## Slide 10: Conclusion
Notes: The implementation of an e-commerce website for PNA presents an exciting opportunity to expand its market reach and elevate the shopping experience for customers.
By leveraging technology and embracing digital trends, PNA can stay competitive in the ever-evolving retail landscape.